**Name:**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/20/22 | 3/22/22 |
| 2. Create low fidelity wireframes | 3/20/22 | 3/22/22 |
| 3. Outline all pages | 3/ 24/22 | 3/ 24/22 |
| 4. Create footer and nav across all pages | 3/25/22 | 3/26/22 |
| 5. Create locations and hours accordion | 3/25/22 | 3/26/22 |
| 6. Create contact form and validation | 3/28/22 | 3/28/22 |
| 7. Revamp landing page with slideshow | 3/29/22 | 3/30/22 |
| 8. Implement “what’s everyone saying” lightbox | 3/29/22 | 3/30/22 |
| 9. Implement changes from user testing | 3/31/22 | 4/1/22 |
| 10. Finish documentation and submit | 4/1/22 | 4/1/22 |